NANOSOFT TECHNOLOGY

Kanjata Rd, Lavington, Nairobi  •  We Mind Your Business

Twenty CRM

Enterprise Implementation Guide

Open-Source CRM  ·  Self-Hosted  ·  Fully Customised for Nanosoft

Prepared by: Lead Twenty CRM Implementation Partner

Version 1.0  ·  June 2026

# 1. Executive Summary

Nanosoft Technology has served businesses across Africa for over 22 years, building a portfolio of bespoke IT solutions — from school ERP (Nano Shule) and payroll (Nano Pay) to security, access control, and farm management. With 210+ active clients and recurring licence renewal cycles, Nanosoft's growth now demands a structured, centralised CRM to manage relationships, sales pipelines, support tickets, and renewal workflows.

This guide presents a complete plan for implementing Twenty — the #1 open-source CRM, a Salesforce/HubSpot alternative — on Nanosoft's own infrastructure. As the implementation partner and lead Twenty CRM engineer, this document covers:

- Architecture overview and technology stack

- Production deployment on a Linux server in Nairobi

- Data model design mapped to Nanosoft's product portfolio

- Sales pipeline configuration for software licensing and support contracts

- Custom objects: NanoProduct, ClientLicence, SupportTicket, ProjectDeliverable

- Email sync, calendar, and no-code workflow automation

- API and webhook integration with Nanosoft's own products

- User roles, onboarding timeline, and ongoing maintenance

| WHY TWENTY | Twenty is fully open-source (MIT licence), self-hostable, and schema-driven with 44,000+ GitHub stars. It avoids per-seat SaaS fees — critical for an Africa-based SME — while offering a Salesforce-class feature set including custom objects, two-way email sync, workflows, webhooks, and REST + GraphQL APIs. |
| --- | --- |

# 2. About Twenty CRM

## 2.1 What is Twenty?

Twenty is a modern, open-source CRM built as a direct alternative to Salesforce and HubSpot. It is schema-driven: every custom object, field, or relation you create automatically generates matching REST and GraphQL API endpoints with no additional code. Workspaces are multi-tenant, and the Metadata API allows schema changes to be version-controlled and deployed via CI/CD pipelines.

## 2.2 Technology Stack

| Layer | Technology |
| --- | --- |
| Backend | NestJS + TypeScript, BullMQ for background jobs and AI agent execution |
| Frontend | React 18, Recoil state management, Emotion CSS-in-JS, Lingui i18n |
| Database | PostgreSQL 15 — multi-tenant schema per workspace |
| Cache / Queue | Redis 7 |
| API | REST (/rest/) + GraphQL (/graphql/) — Core and Metadata APIs |
| Deployment | Docker Compose (single VM) or Kubernetes (high-availability option) |
| Licence | MIT — no seat fees, no vendor lock-in, full source access |

## 2.3 Key Features Relevant to Nanosoft

| Feature | Details |
| --- | --- |
| Custom Objects | Create Product, Contract, Ticket objects — each auto-gets REST + GraphQL endpoints |
| Kanban Pipeline | Drag-and-drop opportunity stages; edit stages inline; real-time updates |
| Email Sync | Two-way Google Workspace and Microsoft 365 sync; threads auto-logged on records |
| Workflow Engine | No-code triggers, conditions, HTTP requests, webhooks, serverless functions |
| Webhooks | Real-time push to external systems; filter by object type and event action |
| Metadata API | Programmatically create/modify schema — ideal for CI/CD and integration scripts |
| Role-Based Access | Member roles, API key scoping, workspace isolation per team |
| AI Ready | BullMQ job queue infrastructure supports AI agent execution and LLM-powered automation |

# 3. Infrastructure & Deployment

## 3.1 Server Specification

| MINIMUM | 2 GB RAM, 2 vCPU, 20 GB SSD. Twenty at idle uses ~950 MB total across PostgreSQL, Redis, and the application server. |
| --- | --- |

| Tier | Specification | Suitable For |
| --- | --- | --- |
| Starter | 2 vCPU / 4 GB / 40 GB SSD | Pilot, up to 10 users |
| Recommended | 4 vCPU / 8 GB / 80 GB SSD | 10–50 users, email sync active |
| Production HA | 8 vCPU / 16 GB / 200 GB SSD + replica | 50+ users, high availability |

## 3.2 Recommended Deployment — Docker Compose on Ubuntu 22.04 LTS

This is the simplest, most maintainable approach for Phase 1. All components run in isolated Docker containers on a single Linux server. Scaling to Kubernetes can be done later without data migration.

### Step 1 — Prepare the server

sudo apt-get update && sudo apt-get install -y docker.io docker-compose-v2 nginx certbot python3-certbot-nginx

### Step 2 — One-line Twenty install (latest stable)

bash <(curl -sL https://raw.githubusercontent.com/twentyhq/twenty/main/packages/twenty-docker/scripts/install.sh)

### Step 3 — Configure the .env file

ENCRYPTION_KEY=$(openssl rand -base64 32)   # Keep secret — losing it locks out all OAuth tokens

PG_DATABASE_PASSWORD=<strong_password_no_special_chars>

SERVER_URL=https://crm.nanosoft.co.ke

### Step 4 — Launch containers

docker compose up -d

### Step 5 — SSL via Nginx + Certbot

certbot --nginx -d crm.nanosoft.co.ke

| IMPORTANT | SERVER_URL must exactly match the URL users type in their browser. If SSL is configured, use https://. Mismatch causes clipboard API and other browser features to fail. |
| --- | --- |

## 3.3 Automated Daily Backups

Add to crontab on the host server (crontab -e):

0 2 * * * docker exec twenty-postgres pg_dump -U postgres twenty > /backups/twenty_$(date +\%Y\%m\%d).sql

Store backup files in Google Cloud Storage or AWS S3 bucket for off-site retention. Test restores monthly.

## 3.4 Upgrade Procedure

Always take a pg_dump backup before upgrading. Migrations are forward-only.

- docker compose pull

- docker compose run --rm api yarn database:migrate:prod

- docker compose up -d

# 4. Nanosoft CRM Data Model

Twenty's schema-per-tenant architecture means every object you define immediately generates its own REST and GraphQL API endpoints. The model below is designed specifically for Nanosoft's IT solutions business.

## 4.1 Standard Objects (Built-in)

| Object | Purpose at Nanosoft | Key Fields |
| --- | --- | --- |
| People | IT managers, procurement officers, HR heads at client orgs | Name, email, phone, job title, linked company |
| Companies | Client businesses: Porsche Kenya, Kensalt, Grant Thornton, Nairobi Sports House, etc. | Name, industry, employee count, country, domain |
| Opportunities | Active sales deals — new licences, upgrades, hardware security projects | Name, value (KES), stage, close date, linked company |
| Notes / Tasks | Meeting minutes, follow-up tasks, support call logs | Title, body, due date, assignee, related record |

## 4.2 Custom Objects (Nanosoft-Specific)

| HOW TO CREATE | Go to Settings → Data Model → + Add Object. Once saved, REST endpoint /rest/<objectName> and GraphQL are available immediately — no code deploy required. |
| --- | --- |

### 4.2.1  NanoProduct — Nanosoft's Product Portfolio

| Field Name | Field Type | Notes / Values |
| --- | --- | --- |
| productName | Text | Nano Shule, Nano Pay, Nano Safeview, Nano Access, Nano Time, Florena |
| productCategory | Select | ERP ¦ Payroll ¦ Security ¦ Access Control ¦ Time Mgmt ¦ Agriculture |
| deploymentType | Select | On-Premise ¦ Cloud-Hosted ¦ Hybrid |
| currentVersion | Text | Latest released version string |
| annualSupportFee | Currency (KES) | Standard annual support contract amount |
| productStatus | Select | Active ¦ Sunset ¦ Beta |

### 4.2.2  ClientLicence — Central Renewal Tracking

One record per client-product combination. The renewalDate field drives all renewal workflows.

| Field Name | Field Type | Notes |
| --- | --- | --- |
| licenceNumber | Text | Auto-generated, e.g. NSL-2024-0042 |
| linkedCompany | Relation → Company | Which client organisation holds this licence |
| linkedProduct | Relation → NanoProduct | Which Nanosoft solution |
| licenceType | Select | Annual ¦ Perpetual + Support ¦ Monthly SaaS |
| startDate | Date | Licence commencement date |
| renewalDate | Date | KEY FIELD — triggers 60-day renewal workflow |
| licenceStatus | Select | Active ¦ Expired ¦ Pending Renewal ¦ Cancelled |
| numberOfUsers | Number | Licensed user count at client site |
| annualValue | Currency (KES) | Annual contract value — used for ARR reporting |

### 4.2.3  SupportTicket — Technical Support Tracking

| Field Name | Field Type | Notes |
| --- | --- | --- |
| ticketRef | Text | e.g. NST-2026-001 |
| linkedCompany | Relation → Company | Reporting client |
| linkedProduct | Relation → NanoProduct | Affected product |
| priority | Select | Critical ¦ High ¦ Medium ¦ Low |
| status | Select | Open ¦ In Progress ¦ Awaiting Client ¦ Resolved ¦ Closed |
| assignedEngineer | Relation → Person | Nanosoft staff member handling the ticket |
| resolutionDate | Date | Date resolved — used for SLA calculation |

### 4.2.4  ProjectDeliverable — Bespoke Development Milestones

| Field Name | Field Type | Notes |
| --- | --- | --- |
| deliverableTitle | Text | e.g. 'Nano Shule v4 Phase 2 Go-Live' |
| linkedCompany | Relation → Company | Client commissioning the work |
| deliverableType | Select | Installation ¦ Training ¦ Customisation ¦ Go-Live ¦ Integration |
| plannedDate | Date | Scheduled delivery date |
| deliverableStatus | Select | Not Started ¦ In Progress ¦ Complete ¦ Delayed |

# 5. Sales Pipeline Configuration

Configure two dedicated pipelines in Twenty under Settings → Objects → Opportunities, using the Stage field to power Kanban views.

## 5.1 New Software Licence Pipeline

For all new client acquisitions — prospects evaluating Nano Shule, Nano Pay, Florena, or any security/access product.

| # | Stage | Duration | Exit Criteria / Key Actions |
| --- | --- | --- | --- |
| 1 | Lead / Enquiry | 1–3 days | Contact details captured; product interest identified; source recorded |
| 2 | Needs Discovery | 1–2 weeks | Discovery call completed; BRD / scoping document drafted |
| 3 | Demo / Proof of Concept | 1–2 weeks | Product demo delivered; client expressed formal interest |
| 4 | Proposal Sent | 1–2 weeks | Formal quotation with pricing and SLA terms delivered |
| 5 | Negotiation | 1–4 weeks | Commercial terms, payment schedule, and go-live date agreed |
| 6 | Contract Signed — Won | — | Signed contract or LPO received; triggers Onboarding workflow |
| 7 | Lost / Deferred | — | Closed as lost; loss reason field mandatory for reporting |

## 5.2 Annual Renewal Pipeline

For existing ClientLicence holders approaching their renewalDate. This pipeline is fed automatically by the 60-Day Renewal Workflow.

| # | Stage | Trigger | Key Action |
| --- | --- | --- | --- |
| 1 | Renewal Due — 60 Days | Automated workflow | Renewal Opportunity auto-created; account manager assigned |
| 2 | Renewal Contacted | Manual | Renewal quote emailed; follow-up task created (5 days) |
| 3 | Invoice Raised | Manual | Proforma invoice sent; finance team notified via webhook |
| 4 | Renewed — Paid | Manual / webhook | ClientLicence renewalDate updated; status set to Active |
| 5 | Churned / Non-Renewal | Manual | Churn reason captured; retention workflow triggered |

# 6. Workflow Automation

Twenty's built-in Workflow engine (Settings → Workflows) supports no-code triggers, conditions, HTTP requests, and webhooks. Below are the five core workflows to configure at Nanosoft.

| Workflow | Trigger | Actions |
| --- | --- | --- |
| 60-Day Renewal Alert | Daily cron; ClientLicence renewalDate <= 60 days | Create Renewal Opportunity → assign to account manager → create 'Send Renewal Quote' task |
| New Lead Welcome | Opportunity created with Stage = Lead | Assign to sales rep → create 'Book Discovery Call' task (due in 2 days) |
| Critical Ticket SLA Alert | SupportTicket priority = Critical, status = Open for > 4 hours | HTTP POST to Slack / Microsoft Teams → notify Head of Support by email |
| Contract Signed Onboarding | Opportunity stage changes to 'Contract Signed — Won' | Auto-create ClientLicence record → create 3 onboarding tasks → notify delivery team |
| Monthly Pipeline Summary | 1st of each month at 08:00 EAT | HTTP POST to internal reporting endpoint with open Opportunities JSON payload |

## 6.2 Email Integration

Connect team Google Workspace mailboxes via Settings → Accounts → + Connect Account (OAuth). Once connected, all inbound and outbound emails to and from client contacts are automatically logged on the corresponding People and Company records. Sales reps can compose emails directly from an Opportunity record, keeping all communication history in one place with no manual logging required.

## 6.3 Webhook Integration with Nanosoft Products

Because Nanosoft builds its own products, they can be extended to POST webhooks into the Twenty API, creating a unified data loop across the entire product ecosystem.

| Business Event | Source Product | CRM Action |
| --- | --- | --- |
| New school onboarded | Nano Shule | Update Company record; set ClientLicence status = Active |
| Payroll run completed | Nano Pay | Log an activity Note on Company timeline |
| Security device offline > 24 hours | Nano Safeview / Nano Access | Auto-create Critical SupportTicket with device details |
| Farm harvest report generated | Florena | Attach report as Note on Company record |
| Time attendance anomaly detected | Nano Time | Create High priority SupportTicket; assign to HR contact |

# 7. API & Integration Architecture

## 7.1 Two APIs

| API | Endpoint | Purpose |
| --- | --- | --- |
| Core API | /rest/ and /graphql/ | CRUD on all records — Companies, People, Opportunities, custom objects |
| Metadata API | /rest/metadata/ and /metadata/ | Schema management — create/modify/delete objects and fields programmatically |

## 7.2 Authentication

All API calls use a Bearer token header. Create keys in Settings → API & Webhooks → + Create Key. Copy immediately — shown once only.

Authorization: Bearer <YOUR_API_KEY>

For Nanosoft integrations, create a dedicated 'nanosoft-integration' service account role with the minimum permissions needed for each integration. Rotate keys every 90 days.

## 7.3 Example — Create a SupportTicket (REST)

POST https://crm.nanosoft.co.ke/rest/supportTickets

{

"ticketRef": "NST-2026-042",

"priority": "Critical",

"status": "Open",

"linkedCompanyId": "<companyUUID>",

"linkedProductId": "<nanoSafeviewProductUUID>"

}

## 7.4 Bulk Operations — Import 210+ Clients

Use GraphQL batch upsert (CreateCompanies, plural form) to import all existing Nanosoft clients in one API call. Maximum 60 records per batch; loop until all records are imported.

mutation { CreateCompanies(data: [{name:"Kensalt Ltd",domainName:"kensalt.com"}, ...]) { id name } }

## 7.5 Rate Limits

| Limit | Value |
| --- | --- |
| Requests per minute | 100 |
| Batch records per request | 60 |

# 8. User Roles & Access Control

| Role | Assigned To | Permissions |
| --- | --- | --- |
| CRM Administrator | IT Manager | Full access: settings, data model, workflows, all objects, API keys |
| Sales Executive | Sales team | Create/edit Companies, People, Opportunities; read-only on licences and finances |
| Account Manager | Client-facing tech | Full access to ClientLicence and SupportTicket; read Companies/People |
| Support Engineer | Technical support | Create/edit SupportTickets; read Companies; no access to Opportunities or financials |
| Management | MD, Directors | Read-only all objects; full access to dashboards and pipeline reports |
| API Integration | Nano Shule, Nano Pay service accounts | Scoped write access to specific objects only (SupportTicket, ClientLicence update) |

# 9. Implementation Roadmap

A phased, 8-week approach reduces risk and builds team confidence before rolling out advanced features.

## Phase 1 — Foundation (Weeks 1–2)

- Provision and harden Ubuntu 22.04 server (4 vCPU / 8 GB RAM minimum)

- Deploy Twenty via Docker Compose; configure SSL with Nginx + Certbot on crm.nanosoft.co.ke

- Set ENCRYPTION_KEY, PG_DATABASE_PASSWORD, SERVER_URL; confirm backup cron job

- Import existing 210+ client list into Companies and People objects

- Create 6 NanoProduct records (Nano Shule, Nano Pay, Nano Safeview, Nano Access, Nano Time, Florena)

- Create user accounts and assign roles for all Nanosoft staff

## Phase 2 — Sales Pipeline & Licence Tracking (Weeks 3–4)

- Create ClientLicence custom object; link to Companies and NanoProducts

- Import all existing licence and renewal data from spreadsheets

- Configure New Licence and Renewal pipelines (Kanban stages as specified in Section 5)

- Activate 60-Day Renewal Workflow and New Lead Welcome Workflow

- Connect team Google Workspace accounts for two-way email sync

## Phase 3 — Support Tracking & Automation (Weeks 5–6)

- Create SupportTicket and ProjectDeliverable custom objects

- Configure Critical Ticket SLA Workflow (Slack/Teams HTTP notification)

- Configure Contract Signed Onboarding Workflow

- Generate API keys; deploy webhook receivers in Nano Safeview and Nano Access for auto-ticket creation

- Begin Nano Shule ClientLicence sync via webhook

## Phase 4 — Optimise, Report & Train (Weeks 7–8)

- Staff training sessions: Sales (pipeline), Support (tickets), Management (dashboards)

- Build role-specific saved views and custom dashboards for each team

- Review data quality; establish and document CRM data entry standards

- Activate Monthly Pipeline Summary workflow

- Document internal SOP for CRM use; store in Nanosoft knowledge base

| SUCCESS METRICS | Target: 100% of sales opportunities logged in CRM by end of Phase 2. Target: 95% of support tickets created in CRM (not WhatsApp or email) by end of Phase 3. Measure renewal rate improvement at the 6-month mark. |
| --- | --- |

# 10. Security & Compliance

## 10.1 Server Hardening

- Use SSH key-based authentication; disable password-based login (PasswordAuthentication no in sshd_config)

- Enable UFW firewall: allow only ports 22 (SSH), 80 (HTTP redirect), 443 (HTTPS)

- Enable unattended-upgrades for automatic OS security patches

- Install fail2ban to automatically block repeated failed SSH login attempts

- Ensure Docker containers run as non-root users

## 10.2 Application Security

- ENCRYPTION_KEY must be 32+ bytes, randomly generated — never commit to git or share

- PG_DATABASE_PASSWORD: 16+ characters, alphanumeric, stored only in .env file

- SSL/TLS required for all browser access — Certbot auto-renews Let's Encrypt certificates

- Scope all API keys to minimum required permissions; rotate every 90 days

- Restrict Metadata API access — only the CRM Administrator role should be able to modify schema

## 10.3 Data Residency & Kenya Data Protection Act

Self-hosting on a server in Nairobi (or Kenyan cloud region such as Google Cloud africa-south1) ensures all client data remains within Kenya. This directly supports compliance with the Kenya Data Protection Act 2019 and avoids cross-border data transfer obligations that apply to SaaS CRM platforms. Nanosoft retains full data ownership with no third-party data processing agreements required.

# 11. Cost Analysis — Twenty vs SaaS CRM

| Cost Item | Twenty (Self-Hosted) | Salesforce / HubSpot (SaaS) |
| --- | --- | --- |
| Software licence | KES 0 (MIT open source) | KES 4,000–15,000 per user per month |
| 10 users / month | KES 0 | KES 40,000–150,000 per month |
| Server (4 vCPU, 8 GB) | ~KES 8,000–15,000 per month | N/A (vendor-hosted) |
| Implementation (one-time) | KES 80,000–150,000 | KES 300,000–1,000,000+ |
| Year 1 Total (10 users) | ~KES 260,000 | KES 780,000–2,800,000+ |
| Year 2 onwards | ~KES 180,000 per year (server only) | Same annual SaaS fees continue |

| ROI | At 10 users, Twenty self-hosted delivers a 70–90% cost saving vs. an equivalent SaaS CRM over 3 years. Nanosoft also gains full data sovereignty, unlimited customisation, and the ability to integrate with its own product APIs at zero additional licensing cost. |
| --- | --- |

# 12. Next Steps

## Immediate Actions

- Confirm server provisioning: local server at Kanjata Rd office or Kenyan cloud VPS (recommended: Hetzner Falkenstein or Google Cloud africa-south1 for latency and data residency)

- Reserve CRM subdomain: crm.nanosoft.co.ke — point DNS A record to server IP

- Identify CRM Administrator (internal IT contact) who will own the system post-implementation

- Export existing client list from current spreadsheet/system for Phase 1 import

- Schedule kick-off call with implementation partner to align Phase 1 timeline and resource allocation

## Resources

Twenty Official Site: https://twenty.com

Documentation: https://docs.twenty.com

GitHub Repository: https://github.com/twentyhq/twenty

Docker Hub: https://hub.docker.com/r/twentycrm/twenty

Deploy on Railway (quick pilot): https://railway.com/deploy/twenty-open-source-crm

Prepared by: Lead Twenty CRM Implementation Partner

For: Nanosoft Technology — Kanjata Rd, Lavington, Nairobi, Kenya

Version 1.0  |  June 2026  |  Confidential